Development Plan — Block-wise

SaralPrivacy.com

# SaralPrivacy.com — Complete Reverse-Engineered Development Plan

Document type: Block-wise development plan

Version: 1.0

Date: 2026-04-28

Companion to: SaralPrivacy_PRD.md

A block-by-block reconstruction of the live application, organized so that each block is independently buildable, testable, and deployable.

# Block 0 — Foundation & Infrastructure

Purpose: Project scaffold, hosting, secrets, deploy pipeline.

## 0.1 Repository & Project Setup

Monorepo structure with webapp/ as the Next.js project root

Initialize Next.js 16 App Router project with TypeScript, ESLint, Tailwind v4

Configure tsconfig.json with @/* path alias

.gitignore for .next, node_modules, .vercel, .env*

Single package.json at webapp/ root only

## 0.2 Stack Installation

Framework: next@16.1.7, react@19.2.3, react-dom@19.2.3

UI primitives: Radix UI (accordion, checkbox, dialog, dropdown-menu, progress, select, tabs, toast)

Styling utilities: class-variance-authority, clsx, tailwind-merge

Icons: lucide-react

Animation: framer-motion

Backend SDK: node-appwrite

Email: resend

Webhook verification: svix

Auth crypto: bcryptjs

AI: @ai-sdk/anthropic, ai

Markdown: react-markdown, remark-gfm

Date utils: date-fns

Spreadsheet (admin export): xlsx

Vercel third-parties: @next/third-parties

## 0.3 Hosting & DNS

Vercel project linked, region sin1

Custom domain saralprivacy.com with SSL

Root directory set to webapp in Vercel Dashboard

Branch: main → production, all PRs → preview deployments

## 0.4 Environment Secrets

APPWRITE_ENDPOINT, APPWRITE_PROJECT_ID, APPWRITE_API_KEY, APPWRITE_DATABASE_ID, APPWRITE_BUCKET_ID

RESEND_API_KEY, RESEND_FROM_BRIEFINGS, RESEND_WEBHOOK_SECRET

ANTHROPIC_API_KEY

CRON_SECRET

NEXT_PUBLIC_SITE_URL

ADMIN_PASSWORD_HASH

## 0.5 Security Headers (`next.config.ts`)

CSP with default-src 'self', scoped connect-src to Appwrite + Resend

X-Content-Type-Options: nosniff

X-Frame-Options: SAMEORIGIN

Referrer-Policy: strict-origin-when-cross-origin

Permissions-Policy: camera=(), microphone=(), geolocation=()

## 0.6 Routing Middleware (`proxy.ts` — Next.js 16)

Single middleware file only

Lightweight; placeholder for future rate-limiting and bot detection

## 0.7 Cron Configuration (`vercel.json`)

{
  "regions": ["sin1"],
  "crons": [
    { "path": "/api/cron/outreach-send",  "schedule": "0 4 * * *"  },
    { "path": "/api/cron/briefing-send",  "schedule": "30 4 * * *" }
  ]
}

## 0.8 Image Configuration

Allow Appwrite Storage hostnames in next.config.ts images.remotePatterns

## 0.9 Redirects

/subscribe → /#newsletter

/unsubscribe → /consent-preferences

/rights/access, /rights/erasure → /privacy#data-rights

/webinars → /resources

5 legacy resource paths → updated equivalents

# Block 1 — Data Layer

Purpose: Appwrite schema. Everything else depends on this.

## 1.1 Appwrite Project & Database

Create Appwrite project on sgp.cloud.appwrite.io

Single database; storage bucket for templates and assets

Server SDK initialized in lib/appwrite.ts

## 1.2 Collections (13 total)

| # | Collection | Purpose |
| --- | --- | --- |
| 1 | leads | Inbound contact and consultation requests |
| 2 | subscribers | Briefing email subscribers |
| 3 | downloads | Tracked downloads |
| 4 | assessments | Completed DPDPA readiness assessments |
| 5 | briefings | Daily briefing drafts and history |
| 6 | consent_log | Granular consent records (DPDPA evidence) |
| 7 | survey_responses | Industry-specific survey submissions |
| 8 | blog_posts | Blog content with markdown body |
| 9 | blogger_accounts | Multi-author CMS authentication |
| 10 | template_downloads | Email-gated template download log |
| 11 | outreach_contacts | Outbound campaign contacts with magic-tokens |
| 12 | email_send_log | Every email sent — DPDPA audit trail |
| 13 | content_roadmap | Internal content planning data |

## 1.3 Key Attributes Per Collection

subscribers: email, frequency (daily/weekly), status (active/unsubscribed/bounced/complained), consent_basis

briefings: title, slug, summary, content, why_it_matters, action_checklist, status (draft/approved/sending/sent/send_partial/send_failed), scheduled_for, sent_at, subscriber_count

assessments: name, email, business_name, industry, answers_json, category_scores_json, final_score, verdict_band, red_flags_json, immediate_actions_json, thirty_day_actions_json, report_token, report_token_expires_at

email_send_log: recipient_email, email_type, resend_message_id, status, consent_basis, sent_at, error_message

outreach_contacts: email, name, company, status, magic_token

## 1.4 Indexes

subscribers.email (unique)

subscribers.status (filter index)

briefings.status + scheduled_for (compound for cron query)

assessments.report_token (unique)

outreach_contacts.magic_token (unique)

email_send_log.recipient_email + sent_at (audit lookups)

## 1.5 Storage Bucket

Single bucket for: blog images, infographic outputs, white paper PDFs, template files

Helper functions getFileViewUrl(fileId) and getFileDownloadUrl(fileId) exposed from lib/appwrite.ts

# Block 2 — Shared Libraries (`lib/`)

## 2.1 `lib/appwrite.ts`

Client setup, exports databases, storage, ID, Query, DB_ID, BUCKET_ID, COLLECTIONS

## 2.2 `lib/email-templates.ts`

briefingEmailTemplate(briefing, unsubscribeUrl) returning {subject, html}

Assessment report email template

Welcome email for new subscribers

Outreach intro email template

Template download delivery email

## 2.3 `lib/email.ts`

Wrapper around Resend send + audit logging

Centralizes consent_basis writing

## 2.4 `lib/schema.tsx`

organizationSchema(), websiteSchema(), articleSchema(), breadcrumbSchema(), faqPageSchema()

All return JSON-LD <script> tags

## 2.5 `lib/tokens.ts`

generateReportToken() — cryptographically random 32-byte hex

generateMagicToken() — for outreach unsubscribe

Token expiry helpers

## 2.6 `lib/suppression.ts`

Returns true if email is in bounced, complained, or unsubscribed state

## 2.7 `lib/subscribers.ts`

Helpers for subscriber lookup, status updates, consent recording

## 2.8 `lib/analytics.ts`

GA4 / Plausible event helpers

UTM parameter parsing

## 2.9 `lib/utils.ts`

cn() Tailwind class merger

Date formatters

Email normalizer (trim().toLowerCase())

## 2.10 `lib/data/`

dpdpa-assessment.ts — question bank with QUESTIONS, options, weights, category mappings

assessments.ts — industry config map (D2C, CA, recruitment, training)

briefings.ts — briefing display constants

faqs.ts — FAQ content for FAQ page + schema

resources.ts — resource hub items

## 2.11 `lib/templates/validation.ts`

Validation logic for template download form inputs

## 2.12 `lib/types/index.ts`

Shared TypeScript types: Subscriber, Briefing, Assessment, Lead, etc.

# Block 3 — UI Components

## 3.1 `components/ui/`

Button, Input, Label, Card, Dialog, Toast, Tabs, Accordion, Checkbox, Select, Progress, Badge, DropdownMenu

All variants via class-variance-authority

## 3.2 `components/layout/`

Header with navigation

Footer with policy links + newsletter signup

Navigation with mobile menu

Cookie/consent banner

## 3.3 `components/home/`

Hero

Value proposition section

Industry cards (4 industries)

Daily Briefing teaser

Newsletter signup form

Testimonials/social proof

CTA blocks

## 3.4 `components/briefings/`

Briefing card (used in archive list)

Briefing renderer (markdown content + structured sections)

Subscribe inline form

## 3.5 `components/assessment/`

AssessmentWizard.tsx — multi-step form with progress, validation, branching

Question renderer (single-choice, multi-select)

Scoring summary view

Lead capture form (final step)

## 3.6 `components/admin/`

BlogEditor.tsx — markdown editor with AI assist buttons

Admin sidebar navigation

Admin auth wrapper

Status badges (with new states: sending, send_partial, send_failed)

## 3.7 `components/`

TemplateDownloadForm.tsx — gated form

TemplateDownloadModal.tsx — modal wrapper

TemplateGateModal.tsx — used in report page for template offers

# Block 4 — Public Site (Marketing & Content Pages)

## 4.1 Homepage `/`

Hero with primary CTA → assessment

Industry showcase

Briefing teaser

Newsletter signup section (#newsletter anchor)

Trust signals

## 4.2 About `/about`

Founder story, mission, values, team

## 4.3 Industry Landing Pages (`/industries/`)

/industries (hub)

/industries/ca-firms

/industries/d2c-brands

/industries/recruitment-agencies

/industries/training-institutes

## 4.4 Learn Pages (`/learn/`)

/learn (hub)

/learn/[topic] (dynamic catch-all)

/learn/dpdp-rules-2025-plain-english-guide (flagship guide)

Article schema, breadcrumb schema, FAQ schema embedded

## 4.5 Blog (`/blog/`)

/blog (list page)

/blog/[slug] (post page) with markdown rendering

Reading time, share buttons, related posts

## 4.6 Briefings Archive (`/briefings/`)

/briefings (list)

/briefings/[slug] (individual briefing — public)

## 4.7 Resources (`/resources`) — currently redirects to `/blog`

## 4.8 White Paper (`/white-paper`)

Email-gated download landing page

POST to /api/white-paper

## 4.9 Subscribe (`/subscribe`) — redirects to `/#newsletter`

## 4.10 FAQ (`/faq`) — long FAQ list with FAQPage schema, searchable

## 4.11 Contact (`/contact`)

Contact form → POST to /api/contact

Optional ?plan= query param for pricing-page deep links

## 4.12 Legal Pages

/privacy — privacy policy with #data-rights anchor

/terms — terms of service

## 4.13 Consent & Rights

/consent-preferences — granular consent toggles

/rights — data rights hub

/rights/access and /rights/erasure (redirect to /privacy#data-rights)

## 4.14 Unsubscribe

/unsubscribe — newsletter unsubscribe (Suspense-wrapped, accepts ?email=)

/unsubscribe/outreach — outreach unsubscribe with magic-token

## 4.15 Public SEO Files (`public/`)

robots.txt

sitemap.xml (or dynamic generation)

llms.txt and llms-full.txt

og-image.png, logo.png, logo-emblem.png

favicon.ico, icon.png

Google Search Console verification HTML

# Block 5 — Subscriber & Briefing Pipeline

Purpose: The core product. Brand promise.

## 5.1 Subscribe Flow

POST /api/subscribe — accepts email + frequency, writes to subscribers with consent_basis, sends welcome email

POST /api/subscribers/unsubscribe — accepts email, flips status: "unsubscribed", gracefully handles unknown emails

## 5.2 Briefing Authoring (Admin)

POST /api/briefings/generate — Anthropic-driven AI draft. Output: title, summary, content, why_it_matters, action_checklist

POST /api/briefings/approve — flips status draft → approved, stamps scheduled_for

POST /api/briefings/delete — admin removal

GET /api/briefings/today — today's briefing for public archive

POST /api/briefings/send — manual send (admin override of cron)

## 5.3 Briefing Cron (`/api/cron/briefing-send`) — Hardened Build

Build sequence — do this right the first time:

Verify Authorization: Bearer ${CRON_SECRET}

Find most recent approved briefing

Atomically claim by updating status: "approved" → "sending"; bail if claim fails

Paginate all subscribers via Query.cursorAfter (no 500-cap)

Filter: skip suppressed (bounced/complained/unsubscribed); skip weekly subscribers on non-Mondays

Send in batches of 100 via resend.batch.send

Per-recipient email_send_log row with consent_basis: "explicit_consent", email_type: briefing_daily | briefing_weekly

Log failures with status: "failed" + error_message to maintain audit chain

List-Unsubscribe header on every email

Final status: sent (all good), send_partial (some failed), send_failed (all failed)

## 5.4 Resend Webhook (`/api/webhooks/resend`)

svix signature verification using RESEND_WEBHOOK_SECRET

Read raw body via request.text() before parsing

Handle: email.bounced, email.complained, email.delivery_delayed, email.delivered, email.opened, email.clicked

On bounce/complaint: update both outreach_contacts and subscribers collections

Log every event to email_send_log

# Block 6 — Assessment Engine

## 6.1 Question Bank (`lib/data/dpdpa-assessment.ts`)

15–25 questions across categories (consent, breach, retention, rights, processing, transfers, security, governance)

Each: id, key, text, type (single/multi), options with id/text/score, weight, category mapping

Industry-specific question variants

## 6.2 Industry Configurations (`lib/data/assessments.ts`)

Maps industry → applicable questions + scoring weights + verdict bands

Industries: d2c-brands, ca-firms, recruitment, training-institutes

Best practice: single component driven by config, not 4 separate pages

## 6.3 Public Assessment Pages

/assessment — industry chooser hub

/assessment/d2c-brands

/assessment/ca-firms

/assessment/recruitment

/assessment/training-institutes

All render <AssessmentWizard industry={...} />

## 6.4 Assessment Submission

POST /api/assessment — validates answers, computes scoring (per-category + final), generates verdict band, red flags, immediate + 30-day actions, creates report_token with 90-day expiry, persists to assessments, triggers report email

## 6.5 Report Page

/report/[token] — server-rendered, robots: noindex, nofollow

Token validation + expiry check (display expiry message if past 90 days)

Renders: overall score, category bars, red flags, immediate actions, 30-day plan, projection (conservative/likely/best-case), full answer summary

Embeds TemplateGateModal for upsell

# Block 7 — Lead, Survey & Contact Capture

## 7.1 Contact Form

/contact page

POST /api/contact — writes to leads, sends notification email to admin, sends confirmation to user

## 7.2 Survey

Industry survey forms (likely embedded in industry pages)

POST /api/survey/submit — writes to survey_responses

## 7.3 White Paper Download

/white-paper page

POST /api/white-paper — captures email, sends PDF link, logs to downloads

## 7.4 Template Download

POST /api/template-download — email-gated, writes to template_downloads, sends file link

## 7.5 Revalidation Hook

POST /api/revalidate — manual cache revalidation for content updates

# Block 8 — Content System (Blog + AI Tooling)

## 8.1 Blog Public Pages

/blog (list) and /blog/[slug] (post)

React-markdown + remark-gfm for rendering

Article + Breadcrumb JSON-LD schema

## 8.2 Blog Admin

/admin/blog (list)

/admin/blog/new (create)

/admin/blog/[id] (edit)

Markdown editor via BlogEditor.tsx

## 8.3 Blog APIs

GET/POST /api/blog/[id] — read/update single post

POST /api/blog/save — create or update

POST /api/blog/validate — AI-driven content validation (Anthropic)

POST /api/blog/revise — AI-driven content suggestions

POST /api/blog/infographic — AI-driven infographic generation

## 8.4 Multi-Author Support

/admin/bloggers (list)

GET /api/admin/bloggers and /api/admin/bloggers/[id]

bcrypt password hashing

blogger_accounts collection with role field

# Block 9 — Outreach System

## 9.1 Outreach APIs

POST /api/outreach/import — CSV bulk import, generates magic_token per contact

POST /api/outreach/subscribe — single contact add

POST /api/outreach/unsubscribe — token-based unsubscribe (RFC 8058 compliant)

GET /api/outreach/stats — aggregate stats (sent, opened, clicked, bounced, unsubscribed)

## 9.2 Outreach Cron (`/api/cron/outreach-send`)

04:00 UTC daily

Same hardening principles as briefing cron: idempotency, batching, audit logging

Bearer auth via CRON_SECRET

## 9.3 Outreach Admin

/admin/outreach — campaign view, contact list, import UI, stats dashboard

# Block 10 — Admin Console

## 10.1 Admin Authentication

/admin/login — password login

POST /api/admin/login — bcrypt verify, session cookie

/admin/set-password — initial setup

POST /api/admin/set-password — hash and store

## 10.2 Admin Modules

| Route | Function |
| --- | --- |
| /admin/briefings | Draft, approve, send, view history |
| /admin/blog, /admin/blog/new, /admin/blog/[id] | Blog CMS |
| /admin/bloggers | Author accounts |
| /admin/assessments | Completed assessments viewer |
| /admin/consultations | Consultation request pipeline |
| /admin/leads | Inbound leads |
| /admin/downloads | Download tracking |
| /admin/subscribers | Subscriber list with status |
| /admin/outreach | Outreach campaigns |
| /admin/consent | Consent log viewer (DPDPA evidence) |
| /admin/survey-responses | Survey results |

## 10.3 Admin Data API

GET /api/admin/data — aggregate dashboard data

POST /api/admin/send-report — re-send assessment report email

# Block 11 — Email Infrastructure

## 11.1 Resend Setup

Account configured with verified domain

SPF, DKIM, DMARC records on saralprivacy.com

Two senders: briefings@saralprivacy.com, hello@saralprivacy.com

Webhook endpoint registered: https://saralprivacy.com/api/webhooks/resend

## 11.2 Email Templates (centralized in `lib/email-templates.ts`)

Briefing email (daily and weekly variants)

Assessment report delivery

Welcome email (new subscriber)

Contact form confirmation

White paper download delivery

Template download delivery

Outreach intro

Admin notifications

## 11.3 Audit Trail Discipline

Every send writes to email_send_log with consent_basis

Failed sends logged with error_message

Webhook events appended to same log

Single source of truth for "what was sent to whom and why"

# Block 12 — AI Integration

## 12.1 Briefing Generation

Anthropic SDK call with prompt template

Inputs: today's date, recent DPDPA news context (manual paste or future RSS pull)

Output: structured JSON with title, summary, content, why_it_matters, action_checklist

Persisted as draft

## 12.2 Blog AI Assists

Revise: rewrite for tone/clarity

Validate: check factual claims, structure, SEO

Infographic: generate structured visual asset spec

## 12.3 Assessment Narrative

AI-driven generation of red flags, immediate actions, 30-day plan from raw answers

Triggered server-side on assessment submission

# Block 13 — Cron Scheduling & Operational Reliability

## 13.1 Cron Endpoints

/api/cron/briefing-send — 04:30 UTC daily

/api/cron/outreach-send — 04:00 UTC daily

## 13.2 Cron Hardening (universal pattern)

Bearer token auth using CRON_SECRET

Idempotency: atomic status flip before any send

Pagination: cursor-based, never Query.limit(N) cap

Batching: resend.batch.send 100/call

Per-recipient audit log

Failure logging with error message

Conditional final-status flip based on outcome

Vercel retry-safe

## 13.3 Monitoring (recommended for v1.5)

Sentry or equivalent error tracking

Cron health pings to a monitoring service

Admin dashboard surfacing last cron run + outcome

# Block 14 — SEO & Discoverability

## 14.1 On-Page SEO

Per-page metadata exports in App Router with title, description, OG, canonical

JSON-LD schemas: Organization, WebSite, Article, FAQPage, BreadcrumbList, DefinedTermSet (glossary), WebApplication (calculator)

Semantic HTML (h1, h2 hierarchy)

Internal linking strategy

## 14.2 Technical SEO

robots.txt with crawl rules

sitemap.xml (static or dynamic)

Canonical URLs on every page

Mobile-first responsive design

Lighthouse target: ≥90 on Performance, SEO, Accessibility

## 14.3 LLM SEO

llms.txt and llms-full.txt in /public

Currently scoring 8.8/10

## 14.4 Image SEO

Alt text discipline

WebP/AVIF via next/image

Optimized OG images per content type

# Block 15 — Privacy, Consent & Compliance Posture

## 15.1 Consent Recording

Every email signup writes to consent_log with purpose, granted: true, timestamp, IP hash, UA hash

Withdrawal also logged

Immutable audit trail

## 15.2 Granular Consent Preferences

/consent-preferences — toggles per purpose

POST writes diff to consent_log

## 15.3 Data Rights Workflow

/rights/access and /rights/erasure form pages

Future: ticket system + admin queue + SLA tracking

## 15.4 Suppression Honor

Bounce/complaint/unsubscribe respected across all collections

Cron filters at send time

Admin UI prevents re-adding suppressed emails

## 15.5 Tokenization

Report tokens (90-day expiry)

Outreach magic tokens (single-purpose)

Cryptographic randomness (not sequential IDs)

# Block 16 — Hardening & Quality Gates

The largest gap in the live product.

## 16.1 Test Layer (Vitest)

The 7 tests on legally-load-bearing paths:

subscribers/unsubscribe happy path + unknown email

outreach/unsubscribe invalid token + already-unsubscribed

webhooks/resend rejects unsigned POSTs

webhooks/resend bounce updates both collections

report/[token] expired token doesn't leak data

cron/briefing-send requires bearer auth

cron/briefing-send idempotency lock prevents double-send

## 16.2 Rate Limiting

Public POSTs (subscribe, contact, assessment) rate-limited via Upstash Redis or Vercel KV

Per-IP and per-email throttles

## 16.3 Tightened CSP

Replace unsafe-inline and unsafe-eval with nonce-based CSP

Stricter connect-src whitelist

## 16.4 Backup & DR

Daily Appwrite export → S3

Documented restore runbook

RTO/RPO targets

## 16.5 Observability

Sentry for errors

Vercel Analytics for performance

Cron health dashboard

# Block 17 — Missing Pieces (Roadmap Items)

## 17.1 Pricing Page (`/pricing`)

Three-tier structure: Free, Compliance Starter, Compliance Pro, Custom

Annual/monthly toggle

Feature matrix

FAQ

Per-tier CTA → /contact?plan=

## 17.2 Penalty Calculator (`/penalty-calculator`)

Interactive tool: violation types × revenue band × affected scale

Output: estimated DPDPA exposure

Funnels into assessment

## 17.3 Glossary (`/learn/dpdpa-glossary`)

25+ terms with plain-English + formal definitions

Searchable

DefinedTermSet schema for rich results

## 17.4 Press Page (`/press`)

Founder bio, sample quotes, journalist contact

Foundation for HARO/Qwoted-driven backlinks

## 17.5 Compliance Checklist (interactive, future)

Self-serve checklist with progress save

Mid-tier between calculator and full assessment

# Block 18 — Phased Build Sequence (16-Week Plan)

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1 | Block 0 + Block 1 | Foundation, deploy pipeline, Appwrite schema |
| 2–3 | Block 2 + Block 5 | Subscribe, generate, approve, hardened cron, webhook |
| 4–5 | Block 6 | Assessment wizard, report page, all 4 industries |
| 6–8 | Block 4 + Block 14 | Homepage, learn, blog, briefings archive, schemas, llms.txt |
| 9 | Block 7 + Block 8 | Contact, survey, downloads, white paper |
| 10 | Block 15 | Consent preferences, rights pages, audit log |
| 11 | Block 10 | All admin modules wired |
| 12 | Block 9 (or skip) | Outreach — recommend Resend Audiences instead |
| 13–14 | Block 16 | Tests, rate limits, CSP tightening, monitoring |
| 15–16 | Block 17 + polish | Pricing, calculator, glossary, press, pre-launch QA |

# Block 19 — Live Product vs. Reverse-Engineered Plan: Status Map

| Block | Live Status | Gap |
| --- | --- | --- |
| 0 — Foundation | ✅ Complete | CSP could be tightened |
| 1 — Data Layer | ✅ All 13 collections live | — |
| 2 — Shared Libraries | ✅ All present | — |
| 3 — UI Components | ✅ All shipping | — |
| 4 — Public Site | ✅ ~48 pages live | Industry pages could be richer |
| 5 — Subscriber & Briefing | ✅ Functional | ⚠️ Cron lacks idempotency, audit gaps, 500-cap |
| 6 — Assessment | ✅ 4 industries live | ⚠️ Likely 4 duplicate components, should be unified |
| 7 — Lead Capture | ✅ All endpoints live | — |
| 8 — Blog + AI | ✅ Live | ⚠️ AI tooling over-built for current cadence |
| 9 — Outreach | ✅ Built | 🚨 Should likely be replaced with Resend Audiences |
| 10 — Admin Console | ✅ All modules ship | ⚠️ Needs new status badges for cron states |
| 11 — Email Infra | ✅ Working | — |
| 12 — AI Integration | ✅ Live | — |
| 13 — Cron | ✅ Running | ⚠️ Hardening needed (Block 16) |
| 14 — SEO | ✅ 8.8/10 score | Strong |
| 15 — Privacy & Consent | ✅ Pages exist | ⚠️ Verify granular toggles write to consent_log |
| 16 — Hardening | ❌ Largely missing | 🚨 Tests, rate limits, monitoring all gaps |
| 17 — Missing Pieces | ❌ Not built | 🚨 Pricing, calculator, glossary all missing |

# Summary

Build coverage today: ~85% of v1 architecture. The application is far more complete than most stage-equivalent SaaS products. Block 17 (pricing, calculator, glossary, press) and Block 16 (hardening) are the two material gaps.

## Recommended Next 30 Days

Week 1: Block 16.1 (the 7 tests) + Block 5.3 cron hardening

Week 2: Block 17.1 (Pricing page) + Block 17.2 (Penalty Calculator)

Week 3: Block 17.3 (Glossary) + Block 17.4 (Press page)

Week 4: Block 16.2 (rate limiting) + Block 16.5 (monitoring) + SEO submissions

This order maximizes near-term revenue (pricing), defensive resilience (cron + tests), and long-term SEO compounding (glossary + calculator).